# Implementation Plan — Full-Stack Node.js + SQLite Database Integration

This plan details the architectural upgrade of S.M. Rahat's Career Hub from a client-side static application to an industry-level full-stack software system with a Node.js backend, a relational database, user authentication, and a database management console.

## User Review Required

[!IMPORTANT]

- **Technology Stack**: Node.js + Express for the backend API, SQLite (using `sqlite3`) as a file-based relational database (requiring no complex DB server setup, ensuring extreme ease of migration and local running), and `bcryptjs` for secure password hashing.

- **Local Run & Credentials**: The application will run locally on `http://localhost:3000`. We will pre-configure the credentials:

- **Username**: `rahat`

- **Password**: `careerhub2026`

- **Database Console**: We will add a **Database Console** module to the frontend. This console will allow running custom SQL queries directly from the UI, viewing database statistics (row counts, table schema), and running database migrations.

- **Android Integration**: The Android app wrapper's WebView will be updated to point to `http://10.0.2.2:3000` (standard Android Emulator loopback) or the user's host address, with a graceful fallback to local storage if the backend server is offline.

────────────────────────────────────────

## Proposed Changes

### Backend Component

We will build a Node.js backend at the root of E:\Task-organizer.

#### [NEW] [package.json](file:///E:/Task-organizer/package.json)

Configure package dependencies (express, cors, sqlite3, bcryptjs, jsonwebtoken).

#### [NEW] [database.js](file:///E:/Task-organizer/database.js)

Database connection management, schema creation (migrations), and seed data injection (populating the users table and importing default jobs/checklists).

#### [NEW] [server.js](file:///E:/Task-organizer/server.js)

Node.js + Express API server exposing endpoints:

**Auth**: `POST /api/auth/login`, `GET /api/auth/me`

**Jobs**: `GET /api/jobs`, `POST /api/jobs`, `PUT /api/jobs/:id`, `DELETE /api/jobs/:id`

**LinkedIn Checklists**: `GET /api/linkedin`, `POST /api/linkedin/toggle`

**Action Plan**: `GET /api/actionplan`, `POST /api/actionplan/toggle`

**DB Console**: `POST /api/db/query` (run custom SQL queries and return tabular results)

────────────────────────────────────────

### Database Schema Design

The file-based SQLite database (database.sqlite) contains four tables organized as follows:

#### 1. `users` Table

Stores system user accounts with hashed credentials.

`id` (INTEGER PRIMARY KEY AUTOINCREMENT)

`username` (TEXT UNIQUE NOT NULL)

`password` (TEXT NOT NULL) — hashed with bcryptjs (salt rounds = 10)

#### 2. `jobs` Table

Stores job tracking entries for the Kanban Board.

`id` (TEXT PRIMARY KEY) — unique client-generated UUID

`title` (TEXT NOT NULL) — job position name

`company` (TEXT NOT NULL) — employer organization name

`location` (TEXT) — job location

`salary` (TEXT) — salary details

`url` (TEXT) — listing source URL

`source` (TEXT) — website or channel name

`deadline` (TEXT) — application deadline date

`notes` (TEXT) — candidate notes

`stage` (TEXT NOT NULL) — current Kanban stage (`saved`, `applied`, `interview`, `offer`, `rejected`)

`user_id` (INTEGER, FOREIGN KEY referencing `users(id)`)

`created_at` (TEXT) — record creation timestamp

#### 3. `linkedin_checklist` Table

Tracks checked state of LinkedIn profile items.

`item_id` (TEXT NOT NULL) — key of the checklist item matching `data.js`

`user_id` (INTEGER NOT NULL, FOREIGN KEY referencing `users(id)`)

`done` (INTEGER DEFAULT 0) — binary checked status (1 = done, 0 = active)

Primary Key: `(item_id, user_id)`

#### 4. `action_plan` Table

Tracks task checklist progress for the 4-week preparation plan.

`task_key` (TEXT NOT NULL) — composite key identifying week and task number

`user_id` (INTEGER NOT NULL, FOREIGN KEY referencing `users(id)`)

`done` (INTEGER DEFAULT 0) — binary checked status (1 = done, 0 = active)

Primary Key: `(task_key, user_id)`

────────────────────────────────────────

### Frontend Component

We will update the frontend files in E:\Task-organizer to communicate with the backend.

#### [MODIFY] [index.html](file:///E:/Task-organizer/index.html)

Add a new "Database Console" nav item to the sidebar.

Add the corresponding "Database Console" section with table list, schema browser, and a SQL editor query runner.

Add a beautiful Full-Screen Login Modal overlay that appears when the user is not authenticated.

#### [MODIFY] [app.js](file:///E:/Task-organizer/app.js)

Update data operations (`trackedJobs`, `linkedinState`, `actionPlanState`) to fetch from and push to the API server via `fetch`.

Implement API token storage in `localStorage` / Session management.

Implement Login/Logout handlers.

Add logic for the Database Console (fetching tables info, executing custom queries, rendering SQL results tables).

────────────────────────────────────────

### Android Component

We will update the Android project wrapper.

#### [MODIFY] [MainActivity.kt](file:///E:/Task-organizer/android/app/src/main/java/com/example/taskorganizer/MainActivity.kt)

Ensure local asset file access is permitted, and cleartext traffic is enabled in the Manifest to allow local server connections.

────────────────────────────────────────

## Verification Plan

### Automated Tests

Run database setup script and verify `database.sqlite` is created with tables and seeded user `rahat`.

Start server using `node server.js` and verify it binds to port 3000.

Execute automated HTTP requests via curl or tests to login and CRUD jobs.

### Manual Verification

Launch local browser at `http://localhost:3000` and verify the login modal prevents access.

Login with `rahat` / `careerhub2026` and verify dashboard displays.

Add/delete jobs, check tasks, and verify changes persist in the SQLite database by running `SELECT * FROM jobs` in the Database Console.